# Refurbishment and Relocation Procedures

| Employees/ Third Parties / Health and Safety Representatives | Understand and follow the requirements and processes set out in the Refurbishment and Relocation Policy. |
| --- | --- |
| Supervisors/Managers | Understand and apply the requirements and processes set out in the Refurbishment and Relocation Policy. Ensure all staff are aware of the Refurbishment and Relocation Policy. |
| Human Resources Unit | Develop and review the Refurbishment and Relocation policy. Advise on and promote the implementation of the Refurbishment and Relocation Policy. |
| Supervisors / Managers | - Establish a Refurbishment and Relocation Group (RRG) of all stakeholders - Attend and/or have adequate representation at refurbishment and relocation meetings - Plan, communicate, monitor and evaluate refurbishment / relocation activities including pre and post occupancy inspections in consultation with staff, Work Health and Safety Representatives, and adjacent work groups - Implement risk control measures where risks have been identified - Implement strategies to minimise disruption to workflows and workplace hazards throughout the refurbishment / relocation process; and - Ensure effective communication to avoid disputes. |
| Facilities Project Manager/s Campus Manager/s | - Develop a schedule of works - Attend and/or have adequate representation at refurbishment and relocation meetings - Liaise with managers/supervisors regarding business continuity and contingency plans - Liaise with manager/s, staff, Work Health and Safety Representatives, relevant unions and contractors on design and construction issues associated with the relocation / refurbishment - Participate in pre and post occupancy inspections; and - Assist with resolution of any related problems. |
| Health and Safety Representatives | - Work with staff and managers to identify risks associated with relocation/refurbishment issues - Attend and/or have adequate representation at refurbishment and relocation meetings - Assist managers and supervisors with health and safety issues ie ergonomics; practical design and layout, work space standards, ventilation and air conditioning - Participate in pre and post occupancy inspections; and - Liaise with managers/supervisors, HRU, Facilities Project Manager and staff throughout the refurbishment/relocation process. |
| Staff Members / Third Parties | - Attend meetings and cooperate with relevant activities associated with the refurbishment/relocation process - Participate in training and information sessions ie risk identification, strategies to minimise disruption to workplace activities - Comply with safety instructions - Liaise with managers/supervisor and other staff to promote equity and diversity and organizational culture; and - Contribute to design of work areas. |
| Human Resources | - Attend and/or have adequate representation at refurbishment and relocation meetings - Work with managers and Work Health and Safety Representatives to ensure a smooth transition of refurbishment and relocation takes place - Implement communication strategies as required; and - Provide assistance regarding WHS information ie workstation assessments, standards as required. |

# REFURBISHMENT AND RELOCATION PROCESS